## Slide 1: Agile vs. Waterfall approaches
Brian Duong
Notes: Thank you for attending this meeting. My name is Brian. I will present the main facets of the Scrum-Agile approach, how it contrasts with the traditional Waterfall approach, and which approach would better suit our SNHU Travel application.

## Slide 2: Agenda
Agile Roles
Agile Phases
Waterfall Model
Waterfall vs. Agile
Notes: At a high level, we will discuss the roles and phases of the Agile approach and compare it with the Waterfall model. We’ll also discuss the pros and cons of each model.

## Slide 3: Agile Roles
Product Owner
Scrum Master
Developer
Tester (QA)
Notes: The four main roles in an Agile approach are the Product Owner, the Scrum Master, the developer, and the tester, also known as QA.

## Slide 4: Agile Roles
Product Owner
  Owns a product or feature
  Oversees implementation
  Prioritizes product backlog and project constraints
  Main point of contact with stakeholders (Grebić & Stojanović, 2021)
Notes: As the name suggest, the product Owner owns a product or feature within the organization. They oversee the implementation of the product or feature and prioritizes the product backlog and project constraints based on feedback from the other team roles. They are the main point of contact with external stakeholders and would relay the requirements and requirement changes back to the team to determine the feasibility of implementing these changes in the same sprint or holding off until the next sprint.

## Slide 5: Agile Roles
Scrum Master
  Ensures Scrum practices and processes are followed
  Facilitates Scrum ceremonies (e.g. sprint planning, daily Scrum, retrospectives)
  Helps unblock development and testing efforts (Grebić & Stojanović, 2021)
Notes: The Scrum Master is an expert in the Scrum framework and methodology and ensures that Scrum practices and processes are followed. This includes facilitating Scrum ceremonies such as sprint planning, daily Scrums, and sprint retrospectives. They guide the team during these structured meetings and ensure that any derailments from these meetings are noted and discussed outside of the meetings with the relevant parties. The Scrum Master also helps unblock development and testing efforts by reaching out to the appropriate teams or parties that can help do so.

## Slide 6: Agile Roles
Developer
  Builds product features and fixes software bugs
  Works alongside the Scrum Master and Product Owner to develop and integrate code for user stories (Grebić & Stojanović, 2021)
  Contributes to product quality by conducting unit tests and code peer reviews
Notes: The developer is responsible for building the product features and fixing software bugs. The number of developers on each team vary and will depend on the complexity of the feature and how many requirements need to be addressed for the team in the sprint. They work alongside the Scrum Master and Product Owner to clarify any misunderstandings of the user stories’ acceptance criteria in order to develop and integrate the code. They also contribute to the overall continuous product quality by conducting unit tests and peer reviewing their code before creating a build for the testers to evaluate the user stories’ acceptance criteria

## Slide 7: Agile Roles
Tester (QA)
  Continuous and concurrent testing throughout the software development lifecycle
  Ensures quality within the various Agile roles (Najihi et al., 2022)
Notes: The tester is responsible for continuous and concurrent testing throughout the software development lifecycle to catch software bugs early on instead of uncovering them near the sprint’s end date. They also ensure that quality is adhered within the other Agile roles, and that quality is not the sole responsibility of testers. Like developers, the number of testers per team depend on how many requirements are in scope for the sprint and the complexity of the requirements.

## Slide 8: Agile Phases
Requirement Analysis
Design
Development
Testing
Maintenance (Krishna & Gopinath, 2024)
  Review/retrospective
Notes: The first phase in the Agile methodology is requirement analysis, during which the needs of the customers is noted and determined to be in scope for the sprint. Next is the design phase, during which the requirements are planned for what needs to be developed, efforts are estimated for development and testing, user stories are created, etc. Next is the development phase, where the actual code is created for the user stories. Next is the testing phase, which the user stories are tested, and regression testing is conducted. Note that while testing is listed as a separate phase, the Agile methodology allows for concurrent testing to occur, therefore testing of the user stories can take place asynchronously. Last is the maintenance phase, where the final software is released into the production environment and for the customer to use it for their own processes. The team would also conduct a review and/or retrospective of what went well, what could be improved, and if there are any processes to be implemented for subsequent sprints.

## Slide 9: Waterfall Model
Each phase needs to be completed in sequential order
Requirements are defined in full during planning
  Inflexible to changing requirements mid-release
Testing only occurs at the end of development
One large, major release (Mishra & Alzoubi, 2023)
Notes: In the older Waterfall approach, each phase of the software development lifecycle needs to be completed in sequential order before the next phase can begin. Requirements are fully defined at the beginning instead of constant changes. This can cause issues if the customer wants to change requirements before the software is released since it will likely cause all phases to start from the beginning, resulting in wasted efforts in the completed tasks. Testing only occurs after development is complete instead of continuously throughout each phase. This can be a bottleneck, especially if critical software bugs are found. There is one large, major release, in contrast to the Agile methodology, where smaller releases are conducted in multiple, shorter sprints.

## Slide 10: Waterfall vs. Agile
Waterfall
  Pros
    Older methodology, more established
    Thorough documentation for requirements
    Better suited for stricter regulated projects (e.g. government)
  Cons
    Less flexible
    Each phase must be completed before the next phase can start
    Testing occurs towards the end (Mishra & Alzoubi, 2023)
Notes: Let’s compare the two methodologies, starting with Waterfall. The first pro of Waterfall is that it’s the older of the two, therefore it’s more established. The requirements are more thoroughly defined before the project begins execution. Due to this, Waterfall is more suited for projects that have stricter regulations, such as government projects. The first and most obvious con of Waterfall is that it is less flexible, and any changes in requirements requires the project to start over from the beginning phase. In a similar vein, each phase must be completed before the next phase can start, tying into the inflexibility point. Testing also occurs right before the project nears completion, and due to this, any critical software bugs that are found would likely delay the tentative release date.

## Slide 11: Waterfall vs. Agile
Agile
  Pros
    Changes to requirements are flexible
    Project requirements can shift fluidly based on customer feedback and requests
    Stronger communication
    Testing occurs throughout the software development lifecycle
    Product features delivered in smaller iterations
  Cons
    Requires stakeholder communication throughout the sprint
    Stakeholder feedback causes scope creep
    Requires team members to dedicate time for formal Scrum ceremonies (Mishra & Alzoubi, 2023)
Notes: Next, we’ll discuss the pros and cons of the Agile methodology. The first pro is that changes to requirements are flexible. Any changes to project requirements can shift fluidly based on customer feedback and requests, and therefore there is less lost effort for tasks that were already completed. Overall, there is stronger communication in the form of Scrum ceremonies such as daily Scrums. Testing occurs throughout the software development lifecycle; therefore, the chances of catching showstopper software bugs are increased early on instead of being a bottleneck near project completion. Product features are also delivered in smaller iterations, allowing subsequent sprints to be flexible in its deliverables. The first con of the Agile methodology is that it requires stakeholder communication throughout the sprint. This can be an issue with external stakeholders, especially if they are unavailable during the team members’ work hours. On the same note, stakeholder feedback will likely cause scope creep. While Agile is more flexible for requirement changes, the changes that the stakeholder propose can potentially derail the release date if the request requires a major effort to deliver. The last con of the Agile methodology is that it requires team members to dedicate time for formal Scrum ceremonies such as daily Scrums and sprint retrospectives. While these allow for better communication, it can take away from development progress, particularly if these meetings run over the allocated time.

## Slide 12: Waterfall vs. Agile - Discussion
Overall pick – Agile
Factors for choosing Agile
  Changes to requirements
    Releases delivered in sprints
  Concurrent testing
  Knowledge transfer more feasible with Scrum ceremonies
Notes: After reviewing the pros and cons of both the Waterfall and Agile methodologies, my overall pick for the SNHU Travel project is Agile. The biggest factor that led me to this decision is the requirement changes requested by the stakeholders during the development phase. While this is essentially scope creep, using an Agile approach allows for more flexibility to this change request compared to a Waterfall approach. Since Agile software releases are delivered in sprints, any modifications to requirements can be delivered in the current sprint if the request is urgent, and the lower priority requirements can be held off until the next sprint. Other factors are concurrent testing which, like my previous point, allows for software bugs to get caught early on for changes in requirement scope and lessens the impact of discovering showstopper bugs near the release date. Finally, while Scrum ceremonies require team members to take time out of their day, they allow for easier and more feasible opportunities for knowledge transfers. If a concern is raised during the Daily Scrum or sprint retrospective about some tea members lacking a skillset or knowledge about the project, it can be quickly addressed with the appropriate subject matter expert(s) to fill in the knowledge gap.

## Slide 13: References
Grebić, B., & Stojanović, A. (2021). Application of the Scrum framework on projects in IT sector. European Project Management Journal, 11(2), 37–46. https://doi.org/10.18485/epmj.2021.11.2.4
Krishna, V. V., & Gopinath, G. (2024). Software Development Life Cycle for Web Application by Using Traditional Methodology vs Agile Methodology. 2024 Ninth International Conference on Science Technology Engineering and Mathematics (ICONSTEM), Science Technology Engineering and Mathematics (ICONSTEM), 2024 Ninth International Conference On, 1–6. https://doi.org/10.1109/ICONSTEM60960.2024.10568596
Mishra, A., & Alzoubi, Y. I. (2023). Structured software development versus agile software development: A comparative analysis. International Journal of System Assurance Engineering and Management, 14(4), 1504-1522. https://doi.org/10.1007/s13198-023-01958-5
Najihi, S., Elhadi, S., Ait Abdelouahid, R., & Marzak, A. (2022). Software testing from an agile and traditional view. Procedia Computer Science, 203, 775–782. https://doi.org/10.1016/j.procs.2022.07.116
Notes: Here are the scholarly references that I used to put together this presentation.

## Slide 14: Thank you
Brian.duong@chadatech.com
Notes: This concludes my presentation. Thank you for attending. If you have any questions, please reach out to me via email, which is in screen here. I will also send out this slide deck to everyone who was invited to this meeting, including those who could not attend.